INDIA RUNS — TRACK 1 SCOUT AI Recruiter Intelligence Platform Complete Project Blueprint ¦ Hackathon Master Document Redrob AI × Hack2Skill ¦ Submission Deadline: June 28, 2026

# 1. Hackathon Brief

India Runs is a national-level open hackathon by Redrob AI and Hack2Skill with a ₹50L+ prize pool across three tracks. Track 1 — The Data & AI Challenge — asks participants to build an intelligent candidate ranking system that moves beyond keyword filtering to semantic understanding, behavioral signal integration, and explainable scoring.

## 1.1 What Gets Judged

|  | Core Deliverables Three things and three things only: (1) a GitHub repo with clean, working code; (2) a README documenting your methodology, tech choices, and architecture; (3) a ranked output file — top 100 candidates in predefined CSV format. No sandbox link, no mobile app, no live leaderboard. |
| --- | --- |

|  | Evaluation Lens Judges are Redrob's own engineers, AI researchers, and founders. They will evaluate engineering decisions and architectural thinking — not just output quality. The evaluation is explicitly designed so that AI-only submissions fail at deeper stages. Real engineering must be evident. |
| --- | --- |

## 1.2 Prize Structure (Track 1 — ₹10L Pool)

| Tier | Prize | Winners |
| --- | --- | --- |
| Grand Champion | ₹2,00,000 | 1 winner |
| Elite Builders | ₹5,00,000 | 5 winners — ₹1L each |
| Strong Performers | ₹1,00,000 | 10 winners — ₹10K each |
| Special Tech Awards | ₹2,00,000 | 50+ winners — flexible pool |

|  | Key Insight The Special Tech Awards category (50+ winners) is your realistic baseline target. The credibility/honeypot engine is your path to Elite Builders and above — it is the differentiator that almost no team will build properly. |
| --- | --- |

# 2. Project Overview — Scout

Scout is a candidate ranking intelligence system. A recruiter pastes a job description. Scout parses it, retrieves the most semantically relevant candidates from a pool of 100,000, validates profiles for honeypots and fake expertise, scores candidates across four dimensions, fuses those scores into a final ranked list, and generates a plain-language explanation for each candidate's position.

## 2.1 Problem Scout Solves

- Keyword filters miss candidates who describe the same skill in different words

- No existing tool detects profile inflation or keyword stuffing at this scale

- Recruiters get a ranked list but no reasoning — they can't trust or verify it

- Behavioral signals (response rate, engagement, recruiter saves) are ignored entirely

## 2.2 Scout's Answer

- Semantic retrieval using sentence embeddings — understands meaning, not keywords

- Structured multi-dimensional scoring across experience, skills, education, logistics

- Behavioral signal integration from Redrob's 23 platform signals

- Credibility engine that detects skill inflation, keyword stuffing, and honeypots

- Explainable output: every candidate in the top 100 gets a 1–2 sentence justification

## 2.3 What Scout Is Not

|  | Scope Boundary Scout is not a full product. It is an engineering proof-of-concept with a clean API and a minimal demo UI — exactly what this hackathon rewards. No Flutter app. No Next.js analytics dashboard. No CSV export feature. Every hour spent on those is an hour stolen from the credibility engine. |
| --- | --- |

# 3. System Architecture

Scout operates as a five-stage pipeline. Each stage produces a scored or filtered candidate set that feeds the next. The pipeline runs on every JD submission and completes in under 5 minutes for the full 100K candidate pool on CPU.

## 3.1 Pipeline Overview

| Stage | Module | Input → Output | Key Technique |
| --- | --- | --- | --- |
| 1 | Validation Engine | 100K raw candidates → ~99.9K valid | Rule-based schema + honeypot detection |
| 2 | JD Parser | Raw JD text → structured JSON | Regex + skill dictionary + rule-based extraction (deterministic, no API) |
| 3 | Semantic Retrieval | Valid candidates → Top 500 by similarity | Sentence embeddings + FAISS ANN |
| 4 | Structured Scorer | Top 500 → scored on 4 dimensions | Rule-based weighted scoring |
| 5 | Credibility Engine | Top 500 → credibility-adjusted scores | NLP evidence matching + statistical signals |
| 6 | Ranking + Reasoning | Top 500 → Final Top 100 with explanations | Score fusion + LLM reasoning generation |

## 3.2 Component Map

The system has three deployment layers: a data layer (precomputed embeddings and scores on disk), a FastAPI backend (exposes pipeline via REST), and a demo UI (single-page form for recruiter interaction).

| Data Layer | API Layer | UI Layer |
| --- | --- | --- |
| candidates.jsonl.gz | POST /analyze-jd | Single-page HTML/React |
| Precomputed FAISS index | POST /rank-candidates | JD paste box |
| candidate_features.parquet | POST /candidate/{id} | Top 100 ranked table |
| Validation flags file | GET /export-csv | Candidate detail drawer |

# 4. The Scoring Formula

|  | Why This Section Matters First Define the formula before writing a line of code. Judges will ask you to defend every weight. If you built the system and reverse-engineered the formula, they will know. The formula drives architecture — not the other way around. |
| --- | --- |

## 4.1 Final Score Composition

Final Score = (0.30 × Semantic) + (0.30 × Structured) + (0.20 × Behavioral) + (0.20 × Credibility Multiplier)

Each component is normalized to [0, 1]. The Credibility component is a multiplier — a score of 0.0 means the candidate is excluded regardless of other scores. Honeypot candidates receive a credibility score of 0.0 automatically.

## 4.2 Component Breakdown

| Component | Weight | Signal Source |
| --- | --- | --- |
| Semantic Score | 30% | Cosine similarity between candidate embedding and JD embedding (sentence-transformers) |
| Structured Score | 30% | Weighted sum: skills match 35%, experience fit 30%, education 20%, location/logistics 15% |
| Behavioral Score | 20% | Redrob platform signals: response rate, activity score, recruiter saves, interview completion rate |
| Credibility Multiplier | 20% | Evidence-to-claim ratio, keyword density, career narrative consistency, timeline validation |

## 4.3 Structured Score — Sub-weights

| Sub-Component | Weight | How It Is Computed |
| --- | --- | --- |
| Skills Match | 35% | Intersection of required skills / total required, bonus for preferred skills |
| Experience Fit | 30% | Years-in-role vs. JD requirement: exact match = 1.0, ±1 year = 0.85, ±2 = 0.65, beyond = 0.4 |
| Education | 20% | Degree tier scoring: PhD = 1.0, Masters = 0.85, Bachelors in field = 0.75, other = 0.5 |
| Logistics | 15% | Location match, remote/hybrid flag, notice period vs. urgency, salary band overlap |

## 4.4 Behavioral Score — Signal Mapping

Redrob provides 23 behavioral signals. Use these four as primary inputs for the behavioral score, normalized and averaged.

- response_rate: How often the candidate responds to recruiter outreach (0–1 normalized)

- activity_score: Platform activity in the last 30 days — signals active job-search intent

- recruiter_saves: Number of times recruiters have bookmarked this profile — a social proof signal

- interview_completion_rate: Fraction of interview invitations that resulted in completion

|  | Envelope Warning The dataset contains signal envelopes — if a candidate's behavioral signals are inconsistent with their profile tier (e.g., a 'Tier 5' candidate with elite behavioral signals), treat it as a credibility flag, not a score boost. |
| --- | --- |

# 5. The Credibility Engine — Your Real USP

Every team will run semantic similarity. Almost no team will build a proper credibility engine. This is where Scout differentiates. The engine runs after retrieval and produces a credibility score [0, 1] for each candidate. A score below 0.2 disqualifies the candidate from the top 100.

## 5.1 What the Engine Detects

| Detection Type | Signal | Implementation |
| --- | --- | --- |
| Honeypot Profiles | Impossible date ranges, salary/experience contradictions, schema violations | Rule-based: date arithmetic, field cross-checks, statistical outlier detection |
| Skill Inflation | Claims expert-level skill but zero verifiable work experience using it | Match each claimed skill against job titles, project descriptions, and tenure |
| Keyword Stuffing | Density of high-value keywords (e.g., GPT, RAG, LoRA) with no supporting context | TF-IDF keyword density ratio vs. evidence sentence count |
| Career Contradictions | Title progression that doesn't follow industry norms (Junior to CTO in 18 months) | Seniority level extraction + expected tenure calculation |
| Behavioral Twins | Candidates with nearly identical behavioral signal profiles — mass-generated fakes | Pairwise cosine similarity on behavioral signal vectors, cluster flagging |

## 5.2 Credibility Score Formula

credibility = 0.40 × evidence_ratio + 0.25 × timeline_validity + 0.20 × (1 − keyword_density_penalty) + 0.15 × career_progression_score

- evidence_ratio: (skills with at least one supporting work/project context) / (total claimed skills)

- timeline_validity: 1.0 if all experience date ranges are valid and non-overlapping, decrements per violation

- keyword_density_penalty: fraction of top-50 ML/AI keywords present without supporting sentences

- career_progression_score: seniority jump between consecutive roles measured against industry median

|  | Honeypot Hard Rule If any of the following are true, credibility = 0.0 and the candidate is excluded: (a) overlapping employment dates > 6 months, (b) experience years > age implied by graduation year, (c) salary expectation > 10x computed market rate for their tier, (d) identical behavioral signal vector to another candidate. |
| --- | --- |

# 6. Tech Stack

## 6.1 Core ML & Data

| Tool | Version | Purpose & Justification |
| --- | --- | --- |
| sentence-transformers | 2.7+ | Candidate and JD embedding generation. Primary model: all-MiniLM-L6-v2 (fast iteration, low memory, CPU-friendly on 100K candidates). Benchmark against bge-large-en-v1.5 on Day 8 once pipeline is stable. |
| FAISS | 1.7+ | Approximate nearest neighbor search on 100K embeddings. CPU IndexFlatIP for exact scores on shortlist |
| scikit-learn | 1.4+ | TF-IDF for keyword density analysis, cosine similarity, normalization utilities |
| pandas + numpy | latest | Candidate data loading, feature extraction, score computation across 100K records |
| pyarrow | latest | Parquet read/write for candidate_features.parquet — the precomputed feature store built once on Day 2 and read by every downstream module |

## 6.2 Backend

| Tool | Version | Purpose & Justification |
| --- | --- | --- |
| FastAPI | 0.111+ | REST API serving the ranking pipeline. Async, fast, clean OpenAPI docs out of the box. |
| Uvicorn | 0.29+ | ASGI server for FastAPI |
| Pydantic v2 | 2.0+ | Request/response validation, JD structured output schema definition |
| python-dotenv | latest | API key and config management |

## 6.3 Demo UI

| Tool | Version | Purpose & Justification |
| --- | --- | --- |
| Streamlit | 1.35+ | Single-page demo UI. Fastest path to a working recruiter interface — no frontend build step, deploys to HuggingFace Spaces in one command. |
| Plotly | 5.0+ | Score breakdown charts in the candidate detail view |

## 6.4 Deployment

| Service | Layer | Notes |
| --- | --- | --- |
| Railway / Render | Backend | Free tier sufficient. Deploy FastAPI with Dockerfile. $0 cost. |
| HuggingFace Spaces | Demo UI | Streamlit app with precomputed embeddings. Free, no cold-start issues for judges. |
| GitHub | Code + submission CSV | Public repo. submission.csv committed directly. README is the primary evaluation document. |

|  | Embedding Model Strategy Start with all-MiniLM-L6-v2: generates 100K embeddings in ~15 minutes on CPU, 384-dim vectors, small memory footprint. On Day 8 after everything else works, run model_benchmarks.ipynb: compare MiniLM vs. bge-large-en-v1.5 on top-20 retrieval overlap for the actual JD. If the top-100 list changes materially, switch. If not, document the benchmark and ship MiniLM. Either way you have a justified, benchmarked decision in the README. |
| --- | --- |

# 7. Phase-Wise Build Plan

Ten days, six phases. Each phase ends with a concrete deliverable. The submission CSV should exist (even in draft form) by Day 4 so you have a baseline to improve. The credibility engine is the last ML component built because it requires understanding the data deeply first.

| PHASE 1 Days 1–2 ¦ Jun 18–19 | Data Mastery & Baseline Understand the dataset completely. Build a naive ranker. Submit a first CSV — even a bad one — so you know the submission pipeline works. |
| --- | --- |

### Objectives

- Load and decompress candidates.jsonl.gz — verify all 100K records load correctly

- Read all six reference documents: job_description.md, submission_spec.md, redrob_signals_doc.md, candidate_schema.json, sample_candidates.json, validate_submission.py

- Understand every field in the candidate schema — know which are populated, which are sparse, distributions of key fields

- Run validate_submission.py on a sample output to confirm you understand the CSV format

- Build a naive TF-IDF keyword ranker as baseline — this gives you a submission CSV immediately

### EDA Focus Areas

- Skill frequency distribution — what are the top 200 skills and how are they distributed?

- Experience years histogram — understand the range and outliers

- Behavioral signal distributions — which signals are most populated and least noisy?

- Null/missing field analysis — which fields can you rely on and which need fallback handling?

- Honeypot preliminary scan — manually inspect 10–20 candidates for obvious impossible profiles

### Day 1–2 Deliverables

- EDA notebook with annotated distributions

- candidate_features.parquet — built at end of Day 2, verified row count matches 100K

- Naive baseline submission.csv — top 100 by TF-IDF keyword overlap with JD

- Confirmed: validate_submission.py passes on your CSV

- Scoring formula finalized on paper (Section 4 of this document)

|  | Day 1 Priority Rule Do not write any ML code on Day 1. Read the docs, load the data, explore the schema. Engineers who skip this step spend Days 5–8 debugging data issues. |
| --- | --- |

| PHASE 2 Days 3–4 ¦ Jun 20–21 | Validation Engine Build the honeypot detector. This is your safety net — a submission with >10% honeypots in the top 100 is automatically disqualified. |
| --- | --- |

### Objectives

- Implement date validation: flag candidates with overlapping employment periods > 6 months

- Implement experience plausibility: total claimed years vs. career start date arithmetic

- Implement salary sanity check: flag candidates where expected salary > 10x computed market range for their tier

- Implement behavioral twin detection: pairwise similarity on signal vectors, flag near-identical profiles

- Build a validation_flags.json file that stores one flag object per candidate_id for fast lookup

### Validation Flag Schema

Each candidate gets a flags object: { is_honeypot: bool, honeypot_reasons: list[str], credibility_warnings: list[str], validation_passed: bool }

### Day 3–4 Deliverables

- validation_engine.py — standalone module, importable by the main pipeline

- validation_flags.json — all 100K candidates flagged

- Honeypot count report — how many candidates were flagged and why (document this in your README)

- Updated submission.csv — rerun baseline ranker with honeypots excluded

| PHASE 3 Days 5–6 ¦ Jun 22–23 | Feature Store + JD Parser + Semantic Retrieval Build the candidate feature store (once, forever). Parse the JD deterministically. Generate embeddings and retrieve the top 500. |
| --- | --- |

### Candidate Feature Store — Build First

- Create candidate_features.parquet from the raw 100K JSONL — one row per candidate

- Columns: candidate_id, years_exp, skills (list), location, education_tier, salary_expected, raw_text (pre-concatenated title + skills + summary for embedding), plus all four primary behavioral signal values

- Build once on Day 5, save to artifacts/. Every downstream module reads from this parquet — no re-parsing of 100K JSON records ever again

- This single step will save 2–4 hours across the remaining phases — null checks, type coercions, and field access all happen once here

### JD Parser — Deterministic, No API

- There is exactly one JD in this hackathon. Use a deterministic parser: regex patterns for experience ranges (e.g. '3-5 years'), a curated skill dictionary (500+ ML/tech terms) for skill extraction, and keyword matching for location/remote flags

- Output schema: { required_skills: list[str], preferred_skills: list[str], min_years: int, max_years: int, seniority: str, location: str, remote_ok: bool, industry_context: str }

- Manually verify the output against the actual job_description.md — adjust regex patterns until the extracted fields are accurate

- Zero API cost, zero failure points, fully reproducible. Mention in README that LLM-assisted extraction was explored as an optional enhancement for multi-JD scale-out

### Embedding & Retrieval

- Model: all-MiniLM-L6-v2 — load via sentence-transformers. Generates 100K embeddings in ~15 min on CPU, 384-dim vectors, ~150MB .npy file

- Use raw_text column from candidate_features.parquet as embedding input — no re-parsing needed

- Embed the JD's required_skills + role description concatenated

- Build FAISS IndexFlatIP index — retrieve top 500 candidates by cosine similarity

- Day 8: run model_benchmarks.ipynb comparing MiniLM vs. bge-large-en-v1.5 on top-20 retrieval overlap. Switch if lists differ materially, document either way

### Day 5–6 Deliverables

- candidate_features.parquet — the feature store, built once, used everywhere

- jd_parser.py — deterministic, returns verified structured JD JSON

- embedder.py — generates and stores embeddings from parquet raw_text column

- retrieval.py — FAISS-based top-K retrieval, configurable K

- Updated submission.csv — now using semantic retrieval instead of TF-IDF

|  | Compute Note MiniLM embeddings for 100K candidates take ~15 minutes on CPU and ~4 minutes on a free Colab T4. Run on Colab, save the .npy immediately, upload to HuggingFace Hub. You will never regenerate this file. |
| --- | --- |

| PHASE 4 Day 7 ¦ Jun 24 | Structured Scorer Implement the four-component structured score for the top 500 retrieved candidates. |
| --- | --- |

### Objectives

- Skills match scorer: extract candidate skills, compare against JD required and preferred lists, compute weighted intersection score

- Experience fit scorer: extract total years of relevant experience, compute distance from JD range, apply the penalty curve defined in Section 4.3

- Education scorer: extract highest degree and field, map to tier score using lookup table

- Logistics scorer: compare candidate location to JD location, check remote flag, compute notice period vs. urgency gap, estimate salary band overlap

### Day 7 Deliverables

- structured_scorer.py — accepts a candidate dict and JD dict, returns structured_score [0,1] with sub-scores

- All 500 retrieved candidates scored and stored in a DataFrame

- Updated submission.csv — semantic + structured score combined (equal weights for now)

| PHASE 5 Days 8–9 ¦ Jun 25–26 | Credibility Engine + Behavioral Scorer Build Scout's real differentiator — the credibility engine — plus behavioral signal integration. |
| --- | --- |

### Behavioral Scorer

- Pull response_rate, activity_score, recruiter_saves, interview_completion_rate from redrob_signals

- Normalize each signal to [0, 1] using the signal envelopes documented in redrob_signals_doc.md

- Check for behavioral twins (already flagged in Phase 2) — apply 0.3 penalty to flagged candidates

- Behavioral score = weighted average: response_rate 35%, activity_score 30%, recruiter_saves 20%, completion_rate 15%

### Credibility Engine — Implementation Steps

- Step 1 — Evidence extraction: for each claimed skill, search the candidate's work history text for co-occurring job titles, project descriptions, or technology mentions. Build an evidence_map: { skill: [supporting_text_snippets] }

- Step 2 — Evidence ratio: len(skills with at least 1 supporting snippet) / len(total claimed skills)

- Step 3 — Timeline validation: parse all employment date pairs, check for overlaps > 6 months, check that graduation year + degree duration <= first job start year

- Step 4 — Keyword density: compute TF-IDF of candidate's full text profile. Measure fraction of top-50 JD keywords present in the profile. Compare against fraction that appear in supporting sentences. Gap = penalty.

- Step 5 — Career progression: extract seniority level from each job title using a lookup table. Flag if seniority jumps more than 2 levels in under 18 months without a corresponding company-size or education change.

- Step 6 — Apply honeypot hard rules from Section 5.2. If any rule fires, credibility = 0.0

### Day 8–9 Deliverables

- behavioral_scorer.py — returns behavioral_score [0,1] per candidate

- credibility_engine.py — returns credibility_score [0,1] per candidate with flag reasons

- model_benchmarks.ipynb — MiniLM vs. bge-large top-20 overlap comparison on actual JD (run on Day 8 before Phase 6)

- Updated scores DataFrame with all four components populated for top 500 candidates

| PHASE 6 Days 10 ¦ Jun 27–28 | Score Fusion, Reasoning, API & Submission Combine all scores, generate explanations, deploy the API, validate and submit. |
| --- | --- |

### Score Fusion

- Apply formula: Final = 0.30×Semantic + 0.30×Structured + 0.20×Behavioral + 0.20×Credibility

- Sort by final score descending

- Exclude any candidate with credibility_score < 0.2

- Take top 100 — this is your submission shortlist

### Reasoning Generation — Template-Based

- Generate explanations using an adaptive template that surfaces each candidate's two strongest scoring components, not a fixed three-field format

- Logic: rank the four component scores, identify the top two, select the matching template clause and fill with actual values

- Example output: 'Strong semantic alignment (0.91) with 6 years of directly relevant ML engineering experience; high recruiter engagement signals active job-search intent.'

- Template clauses cover: semantic match, skills overlap %, years of experience, education tier, location fit, behavioral engagement, credibility strength — pick the two highest per candidate

- Result: every candidate gets a distinct, data-driven explanation. Zero API cost, runs in milliseconds, fully reproducible across runs

- Note in README: the template engine was designed to be drop-in replaceable with LLM-generated reasoning for multi-JD production use — the data passed to the template is the same data an LLM call would receive

### FastAPI Backend

- POST /analyze-jd: accepts raw JD text, returns structured JSON

- POST /rank-candidates: accepts JD text, runs full pipeline, returns top 100 with scores and reasoning

- GET /candidate/{id}: returns full candidate profile with score breakdown

- GET /export-csv: returns submission-format CSV for the last ranking run

### Submission Checklist

- Run validate_submission.py on final submission.csv — must pass with 0 errors

- Confirm top 100 contains fewer than 10 honeypot candidates (< 10% threshold)

- GitHub repo: clean structure, no data files > 100MB committed, .gitignore in place

- README.md written (see Section 8)

- Deploy backend to Railway/Render — confirm /rank-candidates endpoint responds

- Deploy Streamlit demo to HuggingFace Spaces — confirm recruiter flow works end to end

- Submit: CSV + GitHub URL via Hack2Skill portal before June 28 23:59 IST

# 8. README Structure — What Judges Actually Read

|  | The README Is Half Your Score The submission checklist explicitly weights documentation equally with code and output. Most teams write three sentences. Write 800–1200 words with a clear architecture section, formula justification, and a reproducibility guide. |
| --- | --- |

## Required Sections (in this order)

- Scout — One-paragraph description of the system and what makes it different

- Architecture Diagram — ASCII or image of the 6-stage pipeline

- Scoring Formula — Full formula with weight justification (one paragraph per component)

- Credibility Engine — How it works, what it detects, why the thresholds are set where they are

- Embedding Model Choice — MiniLM vs. bge-large benchmark table from model_benchmarks.ipynb, decision and justification

- Honeypot Analysis — How many detected, what types, your detection rate

- How To Run — Three commands from clone to ranked CSV

- Demo — Link to deployed Streamlit + screenshot of ranked output

## What Not to Write

- Do not describe features you planned but did not build (Flutter app, analytics dashboard)

- Do not use vague language like 'advanced AI' or 'intelligent system' without specifics

- Do not list every library in your requirements.txt as if it were an architectural decision

# 9. 10-Day Timeline Summary

| Day | Primary Task | End-of-Day Deliverable |
| --- | --- | --- |
| Jun 18 | Read all docs. Load 100K candidates. EDA start. | Schema mastery, null analysis complete |
| Jun 19 | Complete EDA. Build candidate_features.parquet. Build naive TF-IDF ranker. Finalize formula. | Baseline submission.csv validated. Feature store complete. |
| Jun 20 | Validation engine — date checks, experience plausibility, salary outliers. | validation_flags.json for all 100K candidates |
| Jun 21 | Behavioral twin detection. Rerun baseline with honeypots excluded. | Updated submission.csv, honeypot count documented |
| Jun 22 | Deterministic JD parser (regex + skill dict). Start MiniLM embedding generation. | jd_parser.py verified, embeddings running (Colab) |
| Jun 23 | FAISS index. Top-500 retrieval. Verify semantic results make sense. | retrieval.py, updated CSV (semantic) |
| Jun 24 | Structured scorer — all four sub-components. Read from parquet. | structured_scorer.py, all 500 scored |
| Jun 25 | Behavioral scorer. Credibility engine (evidence extraction + keyword density). | behavioral_scorer.py, evidence_map built |
| Jun 26 | Credibility engine complete. MiniLM vs. bge-large benchmark. Score fusion. | credibility_engine.py, model_benchmarks.ipynb, final ranked list |
| Jun 27 | Template reasoning. FastAPI backend. Deploy to HuggingFace Spaces. Write README. | Live demo, submission.csv with reasoning column |
| Jun 28 | Final validate_submission.py run. GitHub cleanup. Submit by 23:59 IST. | SUBMITTED |

|  | Buffer Rule Day 28 is not a development day. It is a submission and validation day only. If anything is unfinished by June 27 evening, cut it — submit what works cleanly over submitting something broken that looks ambitious. |
| --- | --- |

# 10. Repository Structure

Maintain this structure from Day 1. Judges clone the repo — first impressions from structure matter.

| Path | Contents |
| --- | --- |
| scout/ | Root package directory |
| pipeline/ | validation_engine.py, jd_parser.py, embedder.py, retrieval.py, structured_scorer.py, behavioral_scorer.py, credibility_engine.py, ranker.py, reasoning.py (template engine) |
| api/ | main.py (FastAPI app), schemas.py (Pydantic models), routes/ |
| demo/ | app.py (Streamlit UI) |
| data/ | .gitkeep only — data files in .gitignore. Instructions in README to download. |
| artifacts/ | validation_flags.json, candidate_features.parquet (precomputed feature store). embeddings.npy stored on HuggingFace Hub. |
| notebooks/ | eda.ipynb, model_benchmarks.ipynb |
| submission.csv | Final ranked output — committed directly to repo root |
| README.md | Primary evaluation document — see Section 8 |
| requirements.txt | Pinned versions for all dependencies |
| Dockerfile | For Railway/Render deployment |
| .gitignore | *.gz, *.npy, *.json (large data files), .env, __pycache__ |

# 11. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Embedding generation takes > 3 hours on CPU | Blocks Phase 3 and all downstream work | Run on Colab T4 GPU (free). Save .npy immediately. Upload to HuggingFace Hub. |
| Honeypot detection rate > 10% in top 100 | Automatic disqualification | Validation engine runs before retrieval — honeypots never enter the pipeline. Run validate_submission.py and check honeypot_count column. |
| JD parser extracts wrong skills | Entire retrieval stage retrieves wrong candidates | Manually verify jd_parser.py output against job_description.md before running embeddings. Parser is deterministic — fix regex and re-run in seconds. |
| Submission CSV format error | Submission rejected | Run validate_submission.py daily from Day 2 onward. Never modify CSV schema. |
| Sparse or null fields in candidate data | Structured scorer returns NaN | EDA on Day 1 maps all null rates. All scorers implement null-safe fallbacks returning 0.5 (neutral) for missing fields. |
| Railway/Render cold start too slow for judges | Demo appears broken | Use HuggingFace Spaces for demo UI (no cold start). Backend is secondary — Streamlit can call pipeline directly. |

What wins this hackathon A working submission CSV with < 10% honeypots, a credibility engine that is documented and defensible, an embedding model choice that is benchmarked and justified, and a README that engineers actually want to read. Not a Flutter app. Not a Next.js dashboard. Not clever branding.